# QA Test Summary Report

Project Name: Authentication System

Tested By: Sana Khalid

Environment: Chrome Browser / Test Server

Test Cycle: Cycle 1

## 1. Scope of Testing

- Login Module

- Signup Module

- Forgot Password Module

## 2. Test Execution Summary

| Module | Total Test Cases | Passed | Failed |
| --- | --- | --- | --- |
| Login | 12 | 9 | 3 |
| Signup | 15 | 13 | 2 |
| Forgot Password | 8 | 7 | 1 |

## 3. Defect Summary

Critical Defects: 1

Major Defects: 4

Minor Defects: 1

## 4. Key Defects Identified

- Login successful without entering password (Security Issue)

- Error message not displayed for invalid login credentials

- Password validation not enforcing minimum length

- Weak password accepted during registration

- Reset password link does not expire correctly

## 5. Conclusion & Recommendation

Testing for Cycle 1 has been completed for all authentication modules. Critical and major defects were identified, primarily related to security and validation. It is recommended that critical defects be resolved before production release. Regression testing should be performed after fixes to ensure system stability.

Test Cycle: Cycle 2

## (Post Bug Fix & Feature Enhancement Testing)

### Objective

The objective of Test Cycle 2 was to:

- Verify fixes from Cycle 1

- Perform regression testing

- Validate newly added features

- Ensure system stability before release

## 1. Scope of Testing

Modules Tested:

- Login Module (Bug Fix Verification)

- Registration Module

- Password Reset Feature (Newly Added)

- Dashboard Basic Navigation

- Form Validations

## 2. Test Execution Summary

| Metric | Count |
| --- | --- |
| Total Test Cases | 45 |
| Passed | 41 |
| Failed | 2 |
| Blocked | 2 |
| Re-opened Defects | 1 |
| New Defects Found | 3 |

## 3. Major Defects Identified

- Password reset email not triggering consistently

- Registration form accepting weak passwords

- Session timeout not working properly

## 4. Regression Testing

Regression testing was performed on:

- Login functionality

- Logout functionality

- Input field validations

- Navigation flow

All previously fixed high-severity bugs were verified successfully except one minor UI alignment issue (Re-opened).

## 5. Test Environment

- Browser: Google Chrome (latest version)

- OS: Windows 10

- Testing Type: Manual Functional Testing

- Test Documentation: Test Cases & Bug Reports maintained in Excel

## 6. Risks & Recommendations

- Password reset functionality should be retested after backend optimization.

- Security testing is recommended before production release.

- Suggest automation for login & registration regression cases.

## 7. Conclusion

Cycle 2 testing improved system stability significantly.
 Most critical defects were resolved successfully.
 Application is stable for UAT with minor pending fixes.